# Sprint Review — Sprint #1

## Sprint goals

* Login page, where users are able to log in.
* Create posts, where users are able to create posts
* View posts, so that users can see what they have created.
* Homepage, where users can feel welcomed, and it should be pleasing.

## Demos

| Demo | Feedback |
| --- | --- |
| Login page | Users should be able to log out |
| Home page | Nice visual, but users don’t have access to their user profile page |
| Create posts | Creating a post page can have more visual elements. |
| View posts | The pins can be arranged more dynamically. |

## Complete tasks

* Login page, where users are able to log in.
* ~~Create posts, where users are able to create posts~~
* ~~View posts, so that users can see what they have created.~~
* Homepage, where users can feel welcomed, and it should be pleasing.

The homepage and login page will still be in the backlog.

## Upcoming

* AI recommendations, where users can use ChatGPT API to get recommendations.
* A better authentication, google OAuth function should be done by the next review so that everyone can use it.
* Delete/Edit posts, users should be able to delete and edit posts.
* User profile, so that users can see their history and what posts they have made.
* Better home page, where users should be able to log in directly.